UNEDF Town Meeting

East Lansing, June 2010

- How are we doing in terms of Year-4 and SciDAC-2 deliverables?

- Year-4 CPR and Year-5 proposal. Schedule, responsibilities

- NOW: update data on deliverables (send info on papers and talks to Dick)

- July 16: material to research area conveners (Joe, Dick, Witek, Mihai, Ian, James)

- July 23: sections from conveners to Dick/Witek

- July 30: Draft.v0 to UNEDF Council. Scrutinized by CS/AM collaborators

- August 15: Report finished

- August 27: Report submitted to DOE

- August 27-September 1: University Annual reports sent to DOE (guidance for University submissions on unedf.org)

- UNEDF Organization

- Carlson and Lusk will lead the effort to take UNEDF to SciDAC-3 (or extreme computing initiative).

- Luu’s Lattice QCD effort, supported by additional funding from DOE, was a part of Year-4 UNEDF activity. The future of this effort under UNEDF in Year-5 will depend on whether DOE will provide additional funding.

- UNEDF Website and Highlights

- Next Annual Meeting

June 19-24, 2010, Henry Center, MSU. Organized by the Michigan team.

- Meeting at Fall DNP, organized by James

- Information/outreach

- Visit to DOE/NNSA in the Fall

- Other meetings (SciDAC July 2010, INT June-July 2011, …)

- Potential covers

- Cycles, allocations

- FRIB involvement

- Join the FRIB Users Organization (http://fribusers.org/)

- Propose FRIB-related activities at INT

- Discussion

Thanks to the local organizers:

Alex Brown

Mihai Horoi

Linna Leslie